### Phase 1: Middleware Orchestration & Identity Mapping (Weeks 1-2)

Instead of building a new gateway, we configure your current Node.js layer to manage the "Shared Identity" and initial patient contact.

- Logic Forwarding:

  - Configure the Node.js middleware to forward incoming WhatsApp JSON payloads to the FastAPI orchestrator via a secured internal endpoint.

  - Add a source_channel tag to incoming requests so the twin can distinguish between WhatsApp, web, or manual clinical entries.

- Behavioral Mimicry ("The Humanizer"):

  - Implement variable delays ($\mu = 2s, \sigma = 1s$) and "typing" status indicators within the Node.js middleware to mimic human behavior and maintain platform resilience.

- Identity Normalization:

  - Develop a middleware function to map incoming phone numbers to Dummy User Profiles in Supabase.

  - This ensures that unregistered patients have a persistent metadata trail from the first interaction.

### Phase 2: Intent Classification & Gated Logic (Weeks 3-4)

The FastAPI backend processes the data and manages the handover state.

- Intent Hierarchy Design:

  - Implement a two-layer classification system: Layer 1 for broad intent (e.g., "Medical Request") and Layer 2 for specific actions (e.g., "Triage Needed").

  - Integrate a Deterministic Similarity Gate (threshold > 0.85) to identify high-risk medical keywords that require immediate human attention.

- State-Based "Muting":

  - Implement a takeover_status flag in the Supabase session_states table.

  - Logic: When FastAPI detects an emergency, it updates this flag to true. The Node.js middleware is then instructed to "mute" the AI’s auto-responses for that specific user, routing all traffic to the dashboard.

### Phase 3: Hierarchical RAG & Persistence (Weeks 5-6)

Grounding the twin’s responses in clinical protocols and maintaining "Long-Term Memory".

- HRAG & Logic Vaults:

  - Build a retrieval system in FastAPI that queries vetted medical "Logic Vaults" in Supabase using pgvector.

  - Implement a Verification Auditor step to cross-reference AI-generated responses against the retrieved clinical text to prevent hallucinations.

- Recap Engine:

  - Develop an automated function that triggers upon Human Takeover.

  - It summarizes the last 10 messages into a structured brief for the clinician, stored in a JSONB state in Supabase.

### Phase 4: Expert Dashboard & Real-time Sync (Weeks 7-8)

- Expert Portal:

  - Use the existing React dashboard to allow clinicians to lead the conversation once the AI is muted.

  - Display the "Recap Brief" prominently at the top of the chat window for immediate context.

- Shared Identity Feedback Loop:

  - When an expert responds via the dashboard, the message is sent to the Node.js middleware for final dispatch.

  - This ensures the patient continues to see a consistent professional account, maintaining the Shared Identity.

- "Caveman" & Negative Intent Testing:

  - Conduct rigorous testing using single-word or irrelevant inputs (e.g., "Hello," "Pizza") to verify the classifier correctly negates or routes non-medical queries.